FlowBill

Invoice & Cash Flow Management System

Software Requirements Specification

Stack: Django REST Framework · React + Tailwind + shadcn/ui · Supabase · Stripe Built for a solo developer · Version 1.0 · March 28, 2026

Prepared by: Senior Product Architect

# Table of Contents

- 1. Executive Summary & Solo Dev Strategy

- 2. Recommended Tech Stack with Justification

- 3. System Architecture

- 4. User Roles & Permissions

- 5. Complete Feature List (MVP vs Phase 2)

- 6. Functional Requirements — Page by Page

- 7. Database Design (Complete Schema)

- 8. API Design (All Endpoints)

- 9. Business Logic & Calculations

- 10. Payment Integration (Stripe)

- 11. Email & PDF System

- 12. Non-Functional Requirements

- 13. Solo Developer Build Plan (Week by Week)

- 14. Testing Strategy

- 15. Deployment & Hosting

- 16. Edge Cases & Error Handling

📄 SECTION 1: EXECUTIVE SUMMARY & SOLO DEV STRATEGY Who this is for and how to build it alone

## 1.1 What is FlowBill?

FlowBill is a cash flow visibility tool for freelancers and micro-businesses. It lets you create invoices, send them with a payment link, track what is paid and what is overdue, and see exactly how much money is coming in — all without a spreadsheet.

It is NOT a generic "invoice generator." The key difference is that payment is the primary feature, not document creation. Every invoice exists to get money into the user's account. The system is designed around that outcome.

## 1.2 Target Users

| User Type | Who They Are | Core Need |
| --- | --- | --- |
| Freelancer | Designer, developer, writer, consultant billing 5–50 clients | Send invoice, get paid fast, know who still owes |
| Micro-business | Agency, studio, small shop with 1–5 people | Recurring billing, multi-client tracking, cash flow forecast |
| Sole Trader | Individual contractor, tutor, photographer | Simple professional invoices with tax, downloadable PDFs |

## 1.3 The Pain Points Being Solved

| Pain Point | Current Workaround | How FlowBill Fixes It |
| --- | --- | --- |
| Forgetting to follow up on unpaid invoices | Calendar reminders, sticky notes | Automatic reminders triggered by invoice state |
| Manual tax calculation | Calculator or spreadsheet | Tax rates configured once, applied automatically per line item |
| Clients paying by manual bank transfer | Sharing bank details per invoice | One-click Stripe payment link on every invoice |
| No visibility on monthly cash flow | Spreadsheet totals | Live dashboard: paid / outstanding / overdue / forecast |
| Recreating same invoice every month for retainer clients | Copy-paste + edit | Recurring invoice templates auto-generated on schedule |
| Chasing clients awkwardly | Manual emails, feeling embarrassed | System sends neutral automated reminders on your behalf |
| PDF invoices look unprofessional | Word/Excel templates | Branded PDF generated from your business profile + logo |

## 1.4 Solo Developer Strategy

Key principle: You are building this alone. Every architectural decision prioritises: fewer services to manage, managed infrastructure where possible, battle-tested libraries over custom solutions, and a working MVP over a perfect system.

The strategy is:

- Use Supabase for database + auth + file storage — this replaces three separate services

- Use Stripe for all payment processing — never build your own payment logic

- Use Resend for transactional email — one API key, done

- Use Railway for deployment — push to GitHub, it deploys automatically

- Build MVP first (12 features), then Phase 2 — resist scope creep

- Django admin panel is your internal back-office for free — no need to build a separate admin UI

🛠️ SECTION 2: RECOMMENDED TECH STACK Every tool chosen with solo developer constraints in mind

## 2.1 Final Tech Stack

| Layer | Tool | Version | Why This Tool for a Solo Dev |
| --- | --- | --- | --- |
| Frontend framework | React | 18+ | Industry standard; huge ecosystem; shadcn/ui saves weeks of UI work |
| UI / Styling | Tailwind CSS + shadcn/ui | 3.4+ | Pre-built accessible components (Table, Dialog, Form, Toast) — no custom CSS needed |
| Frontend state | React Query (TanStack) | 5+ | Handles loading, caching, refetch, mutations — replaces Redux for REST APIs |
| Form handling | React Hook Form + Zod | Latest | Type-safe forms with validation matching backend rules |
| HTTP client | Axios | 1.6+ | Interceptors for JWT refresh; consistent error handling |
| Routing | React Router v6 | 6+ | File-based routing, protected routes per role |
| Backend framework | Django REST Framework | 5.x / 3.15+ | Built-in admin panel, ORM, serializers, auth — batteries included |
| Language | Python | 3.11+ | Readable, fast to write, huge library ecosystem |
| Database | Supabase (PostgreSQL) | Managed | Managed DB + Auth + Storage + RLS + real-time in one service |
| Authentication | Supabase Auth | Managed | Email/password, JWT, email verify, password reset — all handled for you |
| File storage | Supabase Storage | Managed | Logo uploads, PDF attachments — no S3 config needed |
| Payments | Stripe | Latest | Best docs in the industry; Checkout + webhooks handle all edge cases |
| PDF generation | WeasyPrint (Python) | Latest | HTML+CSS → PDF; render invoice template to PDF server-side |
| Email service | Resend | Latest | Simple API, 3,000 free emails/month, React Email templates |
| Background tasks | Django Q2 | Latest | Simpler than Celery for solo dev; handles recurring invoice generation + reminders |
| Caching | Supabase + Django cache | Built-in | Dashboard aggregates cached 5 min; no separate Redis needed for MVP |
| Deployment | Railway | Managed | One GitHub push = deployed; handles HTTPS, env vars, logs |
| Error tracking | Sentry (free tier) | Latest | Catch Django + React errors in production with zero config |
| Local dev | Docker Compose | Latest | Consistent local environment; one command to start everything |

## 2.2 What You Are NOT Using (and Why)

| Skipped Tool | Why Skipped | Replacement |
| --- | --- | --- |
| Celery + Redis | Two extra services to manage and deploy | Django Q2 — single process, same DB for broker |
| AWS S3 | IAM policies, credentials, bucket config complexity | Supabase Storage — same dashboard, one API key |
| SendGrid / Mailgun | Older APIs, more config | Resend — 5 lines of code, modern API |
| JWT from scratch | Security footgun; lots to get wrong | Supabase Auth handles tokens, refresh, expiry |
| Custom admin panel | Weeks of work | Django admin panel — configure models, done |
| Kubernetes | Extreme overkill for a solo project | Railway — handles scaling automatically |
| GraphQL | Adds complexity; REST is fine for this use case | REST with DRF ViewSets |

🧩 SECTION 3: SYSTEM ARCHITECTURE How everything connects

## 3.1 High-Level Architecture

FlowBill uses a clean three-tier architecture. The React SPA talks to Django REST Framework via HTTPS. Django connects to Supabase for data, Stripe for payments, and Resend for email. Supabase Storage holds logos and attached files.

┌─────────────────────────────────────────────────────────────┐ │ BROWSER · React + Tailwind + shadcn/ui │ │ Hosted: Vercel (free tier — static build) │ └────────────────────────┬────────────────────────────────────┘ │ HTTPS ┌────────────────────────▼────────────────────────────────────┐ │ DJANGO REST FRAMEWORK · Python 3.11 · Gunicorn │ │ Hosted: Railway (one dyno — ~$5/month) │ │ │ │ Apps: accounts ¦ invoices ¦ clients ¦ payments ¦ │ │ recurring ¦ reminders ¦ reports ¦ webhooks │ └──────┬──────────────┬──────────────┬───────────────────────┘ │ │ │ ┌──────▼──────┐ ┌─────▼──────┐ ┌────▼────────────────────────┐ │ SUPABASE │ │ STRIPE │ │ RESEND (email) │ │ PostgreSQL │ │ Checkout │ │ Invoice sent │ │ Auth │ │ Webhooks │ │ Payment reminder │ │ Storage │ │ Payouts │ │ Receipt │ │ RLS │ └────────────┘ └─────────────────────────────┘ └─────────────┘ Django Q2 (background worker — same Railway dyno or separate): • Auto-generate recurring invoices on schedule • Send overdue reminders • Process Stripe webhook events asynchronously

## 3.2 Request Flow — User Creates and Sends Invoice

| Step | Who | What Happens |
| --- | --- | --- |
| 1 | User (browser) | Fills invoice form, clicks "Save & Send" |
| 2 | React | Validates form with Zod schema; calls POST /api/invoices/ |
| 3 | Django auth middleware | Verifies Supabase JWT; sets request.user |
| 4 | InvoiceViewSet.create() | Validates serializer; calculates subtotal, tax, total; saves to Supabase DB |
| 5 | Invoice service | Calls Stripe API: creates a Payment Intent or Checkout Session; stores payment_link_url on invoice |
| 6 | Invoice service | Renders invoice HTML template → WeasyPrint → PDF bytes → uploads to Supabase Storage |
| 7 | Email service | Calls Resend API: sends email to client with PDF attached and payment link button |
| 8 | Invoice model | Sets status = "sent"; logs sent_at timestamp |
| 9 | Django response | Returns 201 + invoice object with payment_link_url |
| 10 | React | Shows success toast; navigates to invoice detail page with live status |

## 3.3 Frontend Folder Structure

src/ ├── pages/ # One file per route │ ├── auth/ # Login, Register, ForgotPassword │ ├── dashboard/ # Main dashboard │ ├── clients/ # Client list, detail, create/edit │ ├── invoices/ # List, detail, create, edit │ ├── recurring/ # Recurring templates │ ├── reports/ # Cash flow, analytics │ └── settings/ # Profile, business, tax rates, integrations ├── components/ │ ├── ui/ # shadcn/ui components (Button, Dialog, etc.) │ ├── invoice/ # InvoiceForm, LineItemRow, StatusBadge, PDF preview │ ├── client/ # ClientCard, ClientSelect │ └── layout/ # Sidebar, TopBar, PageHeader ├── hooks/ # useInvoices, useClients, useDashboard (React Query) ├── services/ # api.ts — Axios instance + all endpoint functions ├── store/ # Zustand: auth session, business profile ├── lib/ # supabase.ts, stripe.ts, utils.ts └── types/ # TypeScript interfaces for all entities

## 3.4 Django App Structure

flowbill/ ├── accounts/ # User model, business profile, auth endpoints ├── clients/ # Client CRUD ├── invoices/ # Invoice + InvoiceItem models, CRUD, send logic ├── payments/ # Payment model, Stripe integration, webhook handler ├── recurring/ # RecurringTemplate model, Django Q scheduled tasks ├── reminders/ # Reminder model, overdue detection, email trigger ├── reports/ # Aggregation queries, cash flow calculations ├── webhooks/ # Stripe webhook receiver and processor ├── core/ # Shared: base models, permissions, exceptions, email service └── config/ # settings.py, urls.py, wsgi.py, celery/djangoq config

👥 SECTION 4: USER ROLES & PERMISSIONS Access control matrix

FlowBill is primarily a single-user tool — one business owner (the User) manages their own data. There is no multi-user collaboration in MVP. In Phase 2, a Team Member role is added.

## 4.1 Roles

| Role | Description | Access Scope |
| --- | --- | --- |
| Owner | The freelancer or business owner who registered | Full access to all their own data; nothing from other users |
| Client (portal) | The client receiving an invoice — limited external access | Read-only portal: view own invoices, download PDF, click pay link |
| Admin (Django panel) | You (the developer) managing the system | Full Django admin — for debugging, support, and data fixes only |

## 4.2 Owner Permissions

| Feature | Allowed | Notes |
| --- | --- | --- |
| Create / edit / delete clients | YES | Scoped to their user_id only |
| Create / edit invoices (draft) | YES | Cannot edit once status is "sent" without voiding first |
| Send invoice | YES | Triggers PDF, email, Stripe payment link creation |
| Void a sent invoice | YES | Creates credit note; original invoice locked |
| Record manual payment | YES | For clients who pay by bank transfer outside Stripe |
| View all invoice statuses | YES | All 9 states visible on dashboard |
| Configure tax rates | YES | Saved to their business profile; applied per line item |
| Create recurring templates | YES | Set frequency; system auto-generates invoices |
| Export reports to CSV | YES | Cash flow, client revenue, overdue summary |
| Manage business profile + logo | YES | Used on every generated PDF |
| See another user's data | NO | Supabase RLS blocks at DB level; Django IsOwner as second layer |
| Access Django admin | NO | Only you (developer) have admin credentials |

## 4.3 Client Portal Permissions

Clients do not register or log in with a password. They access their invoices via a unique signed URL embedded in the email (valid for 30 days). The client portal is a public React page — no auth token needed, just a valid token in the URL.

| Action | Allowed |
| --- | --- |
| View invoice details (items, totals, tax breakdown) | YES |
| Download invoice PDF | YES |
| Click "Pay Now" → Stripe Checkout | YES |
| Dispute an invoice (submit dispute message) | YES — Phase 2 |
| See other clients' invoices | NO — token is unique and scoped per invoice |
| Edit invoice details | NO |

📋 SECTION 5: COMPLETE FEATURE LIST MVP vs Phase 2 — build in order

Solo dev rule: Do not start Phase 2 until every MVP feature is live, tested, and used. Phase 2 features feel exciting but Phase 1 is what makes the product useful.

## 5.1 MVP Features (Build First)

| # | Feature | What It Does | Complexity |
| --- | --- | --- | --- |
| 1 | User registration + login | Supabase Auth: email/password, verify email, forgot password | Low |
| 2 | Business profile setup | Logo upload, business name, address, tax number, default currency | Low |
| 3 | Tax rate management | Create named tax rates (e.g. GST 10%, VAT 20%); apply per line item | Low |
| 4 | Client CRUD | Add/edit/delete clients with name, email, address, currency | Low |
| 5 | Invoice creation | Line items, quantity, rate, tax rate per item, notes, due date, discount | Medium |
| 6 | Auto-calculations | Subtotal, tax per item, tax total, discount, grand total — live on form | Low |
| 7 | Invoice PDF generation | WeasyPrint renders branded PDF server-side; stored in Supabase Storage | Medium |
| 8 | Send invoice by email | Resend API; email contains PDF attachment + Stripe payment link button | Medium |
| 9 | Stripe payment link | Stripe Checkout Session per invoice; client pays by card | High |
| 10 | Stripe webhook handler | Updates invoice status to "paid" when Stripe confirms payment | High |
| 11 | Invoice status tracking | All 9 states: Draft/Sent/Viewed/Partial/Paid/Overdue/Disputed/Cancelled/Voided | Medium |
| 12 | Dashboard | Cash flow summary: paid this month, outstanding, overdue, top clients | Medium |
| 13 | Manual payment recording | Mark an invoice as paid manually (for bank transfers) | Low |
| 14 | Overdue detection | Django Q task: daily check for past-due invoices; flips status to Overdue | Low |
| 15 | Automated reminders | Send reminder email at day 1, day 7, day 14 overdue (configurable) | Medium |
| 16 | Client portal (public) | Signed-URL page: view invoice, download PDF, click pay | Medium |

## 5.2 Phase 2 Features (Build After MVP)

| # | Feature | Description |
| --- | --- | --- |
| 17 | Recurring invoices | Templates that auto-generate invoices on weekly/monthly/annual schedule |
| 18 | Partial payments | Record multiple payments against one invoice; tracks remaining balance |
| 19 | Credit notes | Formal reversal document when voiding a sent invoice |
| 20 | Cash flow forecast | Based on open invoices and due dates: project income for next 30/60/90 days |
| 21 | Late fee auto-apply | Configure late fee %; system adds it to overdue invoices automatically |
| 22 | Late-payer risk score | Per-client score based on historical payment behaviour; shown on client card |
| 23 | Expense tracking | Log business expenses; show profit = revenue - expenses on dashboard |
| 24 | Multi-currency | Set currency per client; convert to base currency for reports |
| 25 | Client portal dispute | Client submits dispute message; user receives notification; thread for resolution |
| 26 | Invoice templates | Save invoice structure as reusable template; load from template on creation |
| 27 | CSV / PDF reports | Export: revenue by client, overdue report, tax summary (for accountant) |
| 28 | Team members (Phase 3) | Add up to 5 team members with scoped access |

📱 SECTION 6: FUNCTIONAL REQUIREMENTS — PAGE BY PAGE Every screen, every field, every API call

## 6.1 Authentication

### Login Page

Route: /login

Purpose: Existing users sign in to access their dashboard

UI Elements:

- Email input (type=email)

- Password input (show/hide toggle)

- "Remember me" checkbox

- "Forgot password?" link

- "Create account" link

- Error banner (dismissible)

User Actions:

- Enter credentials → click Login → JWT stored → redirect to /dashboard

- Click Forgot Password → email sent → reset link → /reset-password

API Calls:

supabase.auth.signInWithPassword({email,password}) — Supabase JS — returns session + JWT

GET /api/accounts/profile/ — Django: returns business_profile, role, onboarding_complete flag

Validation Rules:

- Email must be valid format

- Password required

- Rate limit: Supabase enforces 5 attempts/15 min automatically

Edge Cases:

- Unverified email → show "Check your inbox to verify" message

- First login after register → redirect to /onboarding instead of /dashboard

### Registration Page

Route: /register

Purpose: New users create an account — only email/password, onboarding collects business info

UI Elements:

- Full name input

- Email input

- Password input (strength meter, min 8 chars)

- Confirm password input

- Terms checkbox

- Register button

User Actions:

- Fill form → click Register → Supabase sends verify email → redirect to "Check your email" screen

API Calls:

supabase.auth.signUp({email,password,options:{data:{full_name}}}) — Supabase: creates auth user, sends verify email

POST /api/accounts/profile/init/ — Django: creates User + BusinessProfile rows after email verified

Validation Rules:

- Password and Confirm Password must match

- Email must not already exist (Supabase returns 422)

Edge Cases:

- User submits twice → Supabase is idempotent; show "verification email resent"

### Onboarding (3-step wizard)

Route: /onboarding

Purpose: Collect business info before first use — makes all PDFs professional from day one

UI Elements:

- Step 1: Business name, address, phone, website

- Step 2: Logo upload (PNG/JPG max 2MB), primary colour

- Step 3: Default currency, default tax rate, invoice number prefix (e.g. INV-)

- Progress bar (1/3, 2/3, 3/3)

- Skip button on each step (can complete later in Settings)

User Actions:

- Complete each step → Next → on step 3 click Finish → redirect to /dashboard

- Upload logo → Supabase Storage → URL saved to business_profile

API Calls:

PUT /api/accounts/business-profile/ — Django: upserts BusinessProfile; sets onboarding_complete=True on final step

supabase.storage.from("logos").upload() — Supabase Storage: logo upload; returns public URL

Validation Rules:

- Logo: PNG or JPG only; max 2MB; min 100x100px

- Business name required before finishing onboarding

Edge Cases:

- User skips onboarding → PDF will use placeholder name "Your Business"; prompt on dashboard to complete

- Logo fails to upload → allow skipping; placeholder used on PDF

## 6.2 Dashboard

### Main Dashboard

Route: /dashboard

Purpose: Central hub: see money status at a glance, act on overdue invoices

UI Elements:

- 4 KPI cards: Paid This Month / Outstanding / Overdue / Draft

- Cash flow bar chart (last 6 months: bars = invoiced vs paid)

- Overdue invoices list (client name, amount, days overdue, "Send Reminder" button)

- Recent invoices table (last 10 with status badge)

- Quick actions: "New Invoice" (primary CTA), "Add Client"

- "Upcoming due" panel (invoices due in next 7 days)

User Actions:

- Click KPI card → filtered invoice list

- Click "Send Reminder" → confirmation modal → sends reminder email immediately

- Click invoice row → invoice detail page

- Click "New Invoice" → /invoices/new

API Calls:

GET /api/reports/dashboard/ — Django: single endpoint returning all KPIs + recent invoices + overdue list — cached 5 min

Validation Rules:

- KPIs scoped to request.user — Supabase RLS + Django queryset filter

Edge Cases:

- No invoices yet → empty state with "Create your first invoice" CTA and setup checklist

- All invoices paid → celebration state with monthly summary

## 6.3 Client Management

### Client List

Route: /clients

Purpose: View, search, and manage all clients

UI Elements:

- Search bar (real-time filter by name/email)

- Client cards grid: name, email, total invoiced, outstanding balance, last invoice date

- Status filter: All / Active / Archived

- Add Client button

- Sort: by name, by outstanding amount, by last activity

User Actions:

- Search → filters in real time (client-side filter on fetched data)

- Click client card → client detail page

- Click Add Client → /clients/new

API Calls:

GET /api/clients/ — Django: paginated client list with annotated totals (total_invoiced, total_outstanding)

Validation Rules:

- Search is client-side after data loaded — no API call per keystroke

Edge Cases:

- No clients yet → empty state with instructions to add first client

### Client Detail

Route: /clients/:id

Purpose: Full history and metrics for one client

UI Elements:

- Client header: name, email, address, phone, currency

- Stat cards: Total invoiced / Total paid / Outstanding / Average days to pay

- Invoice history table: all invoices for this client with status and amount

- Edit Client button

- Archive Client button (soft-delete)

- New Invoice for this Client shortcut button

User Actions:

- Edit client → inline edit form or modal

- Archive → is_archived=true; client disappears from default list

- New Invoice → /invoices/new?client_id=:id (pre-fills client)

API Calls:

GET /api/clients/:id/ — Django: client detail with annotated financial summary

PATCH /api/clients/:id/ — Django: partial update

DELETE /api/clients/:id/ — Django: soft delete (is_archived=True); 409 if has open invoices

Validation Rules:

- Cannot archive client with open (unpaid) invoices — show list of open invoices

Edge Cases:

- Client email changed → existing invoices still show old email (they are point-in-time snapshots)

## 6.4 Invoice Management

### Invoice Creation

Route: /invoices/new

Purpose: Create a new invoice from scratch or from a client pre-fill

UI Elements:

- Client select dropdown (search-as-you-type)

- Invoice number (auto-generated: prefix + sequential number; editable)

- Issue date (date picker, defaults to today)

- Due date (date picker; or select: Net 7 / Net 14 / Net 30 / Net 60)

- Line item table: Description | Quantity | Unit Price | Tax Rate | Line Total

- Add Line Item button

- Discount field (% or fixed amount toggle)

- Notes textarea (appears on PDF below line items)

- Terms textarea (payment terms, appears in PDF footer)

- Currency selector (defaults to business default)

- Subtotal / Tax breakdown / Discount / Total (live calculation)

- Save as Draft button | Save & Send button | Preview PDF button

User Actions:

- Fill client + line items → totals calculate live

- Preview PDF → opens modal with rendered PDF preview

- Save as Draft → /invoices/:id

- Save & Send → validates → saves → generates PDF → sends email → status = Sent

API Calls:

POST /api/invoices/ — Django: creates Invoice + InvoiceItems; calculates totals; if send=true triggers send_invoice task

GET /api/clients/ — Client dropdown data

GET /api/accounts/tax-rates/ — Tax rate options for line item dropdown

GET /api/invoices/next-number/ — Returns next auto-incremented invoice number

Validation Rules:

- At least one line item required

- Line item: description required; quantity > 0; unit price >= 0

- Due date must be on or after issue date

- Client required before saving

Edge Cases:

- Client has outstanding invoices → show warning badge (not a blocker)

- User tries to create invoice with no business profile complete → prompt to finish onboarding first

- Duplicate invoice number detected → auto-increment to next available

### Invoice Detail

Route: /invoices/:id

Purpose: View all information about one invoice; take actions based on status

UI Elements:

- Invoice header: number, client, status badge (colour-coded), issued/due dates

- Financial summary: subtotal, tax breakdown, discount, total, amount paid, balance due

- Line items table (read-only)

- Payment history panel: list of payments with date/amount/method

- Activity timeline: Created → Sent → Viewed → Payment received (timestamped)

- Action buttons (context-sensitive by status):

- Draft: Edit | Send | Delete

- Sent/Overdue: Send Reminder | Record Manual Payment | Void | Download PDF

- Paid: Download PDF | Duplicate Invoice

- Voided: View Credit Note | Duplicate Invoice

- Client portal link (copy to clipboard)

User Actions:

- Click Send → confirmation modal → send email + Stripe link

- Click Record Manual Payment → modal: amount, date, method, notes → saves Payment record

- Click Void → warning modal → sets status=Voided → generates credit note

- Click Duplicate → creates Draft clone → /invoices/:newId/edit

API Calls:

GET /api/invoices/:id/ — Full invoice with items, payments, activity log

POST /api/invoices/:id/send/ — Trigger send: generate PDF, create Stripe session, send email

POST /api/invoices/:id/record-payment/ — Creates Payment record; recalculates status

POST /api/invoices/:id/void/ — Sets status=Voided; creates CreditNote record

POST /api/invoices/:id/send-reminder/ — Sends reminder email immediately; logs to activity

Validation Rules:

- Cannot edit a Sent/Paid invoice (must void first)

- Cannot void a Paid invoice

- Cannot delete invoice with payments recorded

Edge Cases:

- Invoice opened by client → Supabase Realtime or webhook from Stripe sets status=Viewed

- Payment comes in via Stripe webhook while user is on this page → React Query refetches → status updates live

## 6.5 Client Portal (Public — No Login)

### Client Invoice View

Route: /:token (signed URL)

Purpose: The page clients see when they click the link in their email — no account needed

UI Elements:

- Business logo and name (from business_profile)

- Invoice number, issue date, due date, status badge

- Bill To: client name/address

- Line items table with tax breakdown

- Total amount due (prominent)

- Pay Now button (if not paid) → Stripe Checkout

- Download PDF button

- Payment confirmation panel (if already paid)

User Actions:

- Land on page via email link → view invoice details

- Click Pay Now → redirect to Stripe Checkout → pay by card → redirected back to portal with success message

- Click Download PDF → Supabase Storage signed URL → PDF downloads

API Calls:

GET /api/portal/:token/ — Django: validates signed token; returns invoice data if valid and not expired (30 day TTL)

GET /api/portal/:token/pdf/ — Returns Supabase Storage signed URL for PDF download

Validation Rules:

- Token must be valid HMAC-signed URL — if tampered or expired → show "This link has expired. Contact sender."

- Invoice must belong to the token holder

Edge Cases:

- Client pays but returns to portal before webhook fires → show "Payment processing…" spinner; poll for 30 seconds

- Invoice already paid → hide Pay Now button; show payment confirmation with date

## 6.6 Settings

### Settings — Business Profile

Route: /settings/business

Purpose: Configure the business info shown on all invoices

UI Elements:

- Business name, tagline, address (multi-line), phone, website, email

- Logo upload (current logo preview with delete option)

- Default currency selector

- Invoice number prefix input + current counter display

- Default payment terms selector (Net 7/14/30/60/Custom)

- Default notes template textarea

- Default terms template textarea

- Save Changes button

User Actions:

- Edit any field → Save → all future PDFs use new values (existing PDFs not regenerated)

- Change logo → old PDFs still show old logo (snapshots); new PDFs use new logo

API Calls:

GET /api/accounts/business-profile/ — Current profile

PUT /api/accounts/business-profile/ — Full update of business profile

supabase.storage.from("logos").upload() — Logo upload

Validation Rules:

- Business name required

- Logo max 2MB, PNG or JPG

Edge Cases:

- Logo upload fails → keep old logo; show error toast

### Settings — Tax Rates

Route: /settings/tax-rates

Purpose: Create and manage reusable tax rates applied to invoice line items

UI Elements:

- Tax rates table: Name | Rate (%) | Type (GST/VAT/Sales Tax/Custom) | Default toggle | Actions

- Add Tax Rate button → modal: name, rate, type

- Set Default toggle: one rate can be marked as default (pre-selected on new line items)

- Delete button (only if no invoices use this rate — otherwise archive)

User Actions:

- Add new rate → saved → appears in invoice line item tax dropdown

- Mark as default → pre-selected on invoice creation

- Delete rate → confirm modal

API Calls:

GET /api/accounts/tax-rates/ — All tax rates for user

POST /api/accounts/tax-rates/ — Create tax rate

PATCH /api/accounts/tax-rates/:id/ — Update or set as default

DELETE /api/accounts/tax-rates/:id/ — Delete if unused; archive if used on existing invoices

Validation Rules:

- Rate must be 0–100

- Name required, max 50 chars

- Cannot have two rates both marked as default (setting one clears others)

Edge Cases:

- Rate used on existing invoices → soft delete (is_active=False); show "Archived" in list

🗄️ SECTION 7: DATABASE DESIGN Complete Supabase PostgreSQL schema

All tables use UUID primary keys generated by gen_random_uuid(). Every table has user_id FK to Supabase auth.users. Supabase RLS policies enforce that every SELECT, INSERT, UPDATE, and DELETE is scoped to the authenticated user. TIMESTAMPTZ is used for all timestamps (timezone-aware).

### TABLE: users (public.users)

Purpose: Extends auth.users. Stores business profile and settings.

| Column | Type | Constraints / Default | Description |
| --- | --- | --- | --- |
| id | UUID | PK, FK→auth.users.id | Matches Supabase Auth UUID |
| email | TEXT | NOT NULL | Synced from auth.users |
| full_name | TEXT | NOT NULL |  |
| onboarding_complete | BOOLEAN | DEFAULT false | Redirects to /onboarding if false |
| stripe_customer_id | TEXT | NULLABLE | Created when first payment link is generated |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |  |

### TABLE: business_profiles

Purpose: Business info used on every invoice PDF. One per user.

| Column | Type | Constraints / Default | Description |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() |  |
| user_id | UUID | FK→users.id, UNIQUE | One profile per user |
| business_name | TEXT | NOT NULL |  |
| tagline | TEXT | NULLABLE |  |
| address_line1 | TEXT | NULLABLE |  |
| address_line2 | TEXT | NULLABLE |  |
| city | TEXT | NULLABLE |  |
| state | TEXT | NULLABLE |  |
| postal_code | TEXT | NULLABLE |  |
| country | TEXT | NULLABLE | ISO 3166-1 alpha-2 (e.g. AU, GB, US) |
| phone | TEXT | NULLABLE |  |
| website | TEXT | NULLABLE |  |
| email | TEXT | NULLABLE | Reply-to on sent invoices |
| logo_url | TEXT | NULLABLE | Supabase Storage URL |
| default_currency | TEXT | DEFAULT 'USD' | ISO 4217 |
| invoice_prefix | TEXT | DEFAULT 'INV-' | e.g. INV-, #, your initials |
| invoice_counter | INTEGER | DEFAULT 1 | Auto-incremented per invoice |
| default_payment_terms | INTEGER | DEFAULT 30 | Days until due (7, 14, 30, 60) |
| default_notes | TEXT | NULLABLE | Pre-filled notes on new invoices |
| default_terms | TEXT | NULLABLE | Pre-filled payment terms on new invoices |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() |  |

### TABLE: tax_rates

Purpose: Named reusable tax rates. Applied per invoice line item.

| Column | Type | Constraints / Default | Description |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() |  |
| user_id | UUID | FK→users.id, NOT NULL |  |
| name | TEXT | NOT NULL | e.g. GST, VAT, Sales Tax |
| rate | DECIMAL(5,4) | NOT NULL | e.g. 0.1000 = 10% |
| type | TEXT | CHECK IN (gst,vat,sales_tax,custom) |  |
| is_default | BOOLEAN | DEFAULT false | Pre-selected on new line items |
| is_active | BOOLEAN | DEFAULT true | False = archived (used on old invoices) |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |  |

### TABLE: clients

Purpose: The people and businesses that receive invoices.

| Column | Type | Constraints / Default | Description |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() |  |
| user_id | UUID | FK→users.id, NOT NULL |  |
| name | TEXT | NOT NULL | Business or person name |
| email | TEXT | NOT NULL | Invoice delivery email |
| phone | TEXT | NULLABLE |  |
| address_line1 | TEXT | NULLABLE |  |
| address_line2 | TEXT | NULLABLE |  |
| city | TEXT | NULLABLE |  |
| state | TEXT | NULLABLE |  |
| postal_code | TEXT | NULLABLE |  |
| country | TEXT | NULLABLE |  |
| currency | TEXT | NULLABLE | Overrides business default if set |
| notes | TEXT | NULLABLE | Private notes; not shown to client |
| late_payment_count | INTEGER | DEFAULT 0 | Incremented when invoice goes overdue |
| avg_days_to_pay | DECIMAL(6,2) | NULLABLE | Computed and updated when invoice is paid |
| is_archived | BOOLEAN | DEFAULT false | Soft delete |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |  |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() |  |

### TABLE: invoices

Purpose: The central entity. One row per invoice document.

| Column | Type | Constraints / Default | Description |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() |  |
| user_id | UUID | FK→users.id, NOT NULL |  |
| client_id | UUID | FK→clients.id, NOT NULL |  |
| invoice_number | TEXT | NOT NULL | e.g. INV-0042; UNIQUE per user |
| status | TEXT | CHECK IN (draft,sent,viewed,partially_paid,paid,overdue,disputed,cancelled,voided) |  |
| currency | TEXT | NOT NULL, DEFAULT 'USD' | ISO 4217 |
| issue_date | DATE | NOT NULL |  |
| due_date | DATE | NOT NULL |  |
| subtotal | DECIMAL(12,2) | NOT NULL, DEFAULT 0 | Sum of line totals before tax/discount |
| total_tax | DECIMAL(12,2) | NOT NULL, DEFAULT 0 | Sum of all line tax amounts |
| discount_type | TEXT | CHECK IN (percent, fixed) NULLABLE |  |
| discount_value | DECIMAL(10,2) | DEFAULT 0 | Amount or percentage depending on type |
| discount_amount | DECIMAL(12,2) | DEFAULT 0 | Computed: actual discount in currency |
| total | DECIMAL(12,2) | NOT NULL, DEFAULT 0 | subtotal + total_tax - discount_amount |
| amount_paid | DECIMAL(12,2) | DEFAULT 0 | Sum of all Payment records |
| balance_due | DECIMAL(12,2) | DEFAULT 0 | total - amount_paid |
| notes | TEXT | NULLABLE | Shown on PDF below line items |
| terms | TEXT | NULLABLE | Shown in PDF footer |
| pdf_url | TEXT | NULLABLE | Supabase Storage URL of generated PDF |
| portal_token | TEXT | UNIQUE, NULLABLE | HMAC-signed token for client portal URL |
| portal_token_expires_at | TIMESTAMPTZ | NULLABLE | 30 days from sent_at |
| stripe_payment_intent_id | TEXT | NULLABLE | Stripe PI or Checkout Session ID |
| stripe_payment_link_url | TEXT | NULLABLE | URL sent in email |
| sent_at | TIMESTAMPTZ | NULLABLE | When email was sent |
| viewed_at | TIMESTAMPTZ | NULLABLE | When client opened portal link |
| paid_at | TIMESTAMPTZ | NULLABLE | When fully paid |
| voided_at | TIMESTAMPTZ | NULLABLE |  |
| reminder_count | INTEGER | DEFAULT 0 | Number of reminders sent |
| last_reminder_sent_at | TIMESTAMPTZ | NULLABLE |  |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |  |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() |  |
|  |  | UNIQUE(user_id, invoice_number) |  |

### TABLE: invoice_items

Purpose: Line items on an invoice. Deleted and recreated if invoice is edited.

| Column | Type | Constraints / Default | Description |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() |  |
| invoice_id | UUID | FK→invoices.id, ON DELETE CASCADE |  |
| description | TEXT | NOT NULL |  |
| quantity | DECIMAL(10,3) | NOT NULL, DEFAULT 1 | Supports fractional quantities (e.g. 2.5 hours) |
| unit_price | DECIMAL(12,2) | NOT NULL | Price per unit |
| tax_rate_id | UUID | FK→tax_rates.id, NULLABLE | NULL = no tax on this line |
| tax_rate_snapshot | DECIMAL(5,4) | NULLABLE | Snapshot of rate at time of invoice creation |
| tax_rate_name_snapshot | TEXT | NULLABLE | Snapshot of rate name (e.g. "GST 10%") |
| line_subtotal | DECIMAL(12,2) | NOT NULL | quantity × unit_price |
| line_tax_amount | DECIMAL(12,2) | DEFAULT 0 | line_subtotal × tax_rate_snapshot |
| line_total | DECIMAL(12,2) | NOT NULL | line_subtotal + line_tax_amount |
| sort_order | INTEGER | DEFAULT 0 | Controls display order of line items |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |  |

### TABLE: payments

Purpose: Records each payment received against an invoice. Supports partial payments.

| Column | Type | Constraints / Default | Description |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() |  |
| invoice_id | UUID | FK→invoices.id, NOT NULL |  |
| user_id | UUID | FK→users.id, NOT NULL |  |
| amount | DECIMAL(12,2) | NOT NULL |  |
| currency | TEXT | NOT NULL |  |
| payment_date | DATE | NOT NULL |  |
| method | TEXT | CHECK IN (stripe, bank_transfer, cash, cheque, other) |  |
| stripe_payment_intent_id | TEXT | NULLABLE | For Stripe-initiated payments |
| stripe_charge_id | TEXT | NULLABLE |  |
| reference | TEXT | NULLABLE | Bank reference, cheque number, etc. |
| notes | TEXT | NULLABLE | Internal notes on this payment |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |  |

### TABLE: credit_notes

Purpose: Formal reversal document created when a sent invoice is voided.

| Column | Type | Constraints / Default | Description |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() |  |
| invoice_id | UUID | FK→invoices.id, UNIQUE | One credit note per voided invoice |
| user_id | UUID | FK→users.id, NOT NULL |  |
| credit_note_number | TEXT | NOT NULL | e.g. CN-0001 |
| amount | DECIMAL(12,2) | NOT NULL | Matches invoice total |
| reason | TEXT | NULLABLE | Why the invoice was voided |
| pdf_url | TEXT | NULLABLE | Supabase Storage URL |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |  |

### TABLE: reminders

Purpose: Log of reminder emails sent for overdue invoices.

| Column | Type | Constraints / Default | Description |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() |  |
| invoice_id | UUID | FK→invoices.id, NOT NULL |  |
| user_id | UUID | FK→users.id, NOT NULL |  |
| reminder_type | TEXT | CHECK IN (auto, manual) | auto = triggered by Django Q; manual = user clicked button |
| days_overdue | INTEGER | NOT NULL | How many days past due when sent |
| email_sent_to | TEXT | NOT NULL | Client email at time of sending |
| sent_at | TIMESTAMPTZ | DEFAULT NOW() |  |

### TABLE: invoice_activity

Purpose: Append-only event log for the invoice activity timeline.

| Column | Type | Constraints / Default | Description |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() |  |
| invoice_id | UUID | FK→invoices.id, NOT NULL |  |
| event_type | TEXT | NOT NULL | e.g. created, sent, viewed, paid, voided, reminder_sent, manual_payment_recorded |
| description | TEXT | NOT NULL | Human-readable event description |
| metadata | JSONB | NULLABLE | e.g. {amount: 500, method: "stripe"} for payment events |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |  |

### TABLE: recurring_templates

Purpose: Phase 2: Blueprint for auto-generated invoices on a schedule.

| Column | Type | Constraints / Default | Description |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() |  |
| user_id | UUID | FK→users.id, NOT NULL |  |
| client_id | UUID | FK→clients.id, NOT NULL |  |
| name | TEXT | NOT NULL | e.g. "Monthly retainer — Acme Corp" |
| frequency | TEXT | CHECK IN (weekly, fortnightly, monthly, quarterly, annually) |  |
| next_generate_date | DATE | NOT NULL | Date of next auto-generation |
| auto_send | BOOLEAN | DEFAULT false | If true, auto-send when generated; if false, save as Draft |
| due_days | INTEGER | DEFAULT 30 | Days until due from issue date |
| is_active | BOOLEAN | DEFAULT true | Pause without deleting |
| items | JSONB | NOT NULL | Array of {description, quantity, unit_price, tax_rate_id} |
| notes | TEXT | NULLABLE |  |
| terms | TEXT | NULLABLE |  |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |  |

🔗 SECTION 8: API DESIGN All Django REST Framework endpoints

## 8.1 Conventions

- Base URL: /api/v1/

- Auth: Authorization: Bearer <supabase_jwt> on all endpoints

- Response envelope: { "success": true, "data": {}, "message": "", "errors": [] }

- All list endpoints: paginated with ?page=1&page_size=20

- All write endpoints: ownership validated via IsOwner permission class

- Errors: 400 Bad Request | 401 Unauthorized | 403 Forbidden | 404 Not Found | 409 Conflict | 422 Validation Error

## 8.2 Account & Business Endpoints

| Endpoint | Method | Auth | Notes |
| --- | --- | --- | --- |
| /api/v1/accounts/profile/init/ | POST | YES | Creates User + BusinessProfile after Supabase signup |
| /api/v1/accounts/profile/ | GET | YES | Returns user + business profile combined |
| /api/v1/accounts/business-profile/ | PUT | YES | Full update of business profile |
| /api/v1/accounts/tax-rates/ | GET | YES | All active tax rates for user |
| /api/v1/accounts/tax-rates/ | POST | YES | Create new tax rate |
| /api/v1/accounts/tax-rates/:id/ | PATCH | YES | Update; set is_default=true (clears others) |
| /api/v1/accounts/tax-rates/:id/ | DELETE | YES | Hard delete if unused; soft delete if used |

## 8.3 Client Endpoints

| Endpoint | Method | Auth | Notes |
| --- | --- | --- | --- |
| /api/v1/clients/ | GET | YES | Paginated list with annotated totals (total_invoiced, outstanding) |
| /api/v1/clients/ | POST | YES | Create client; validates email format |
| /api/v1/clients/:id/ | GET | YES | Detail with financial summary and invoice history |
| /api/v1/clients/:id/ | PATCH | YES | Partial update; IsOwner enforced |
| /api/v1/clients/:id/ | DELETE | YES | Soft delete; 409 if has open invoices |

## 8.4 Invoice Endpoints

| Endpoint | Method | Auth | Notes |
| --- | --- | --- | --- |
| /api/v1/invoices/ | GET | YES | Paginated list; filters: status, client_id, date range, search |
| /api/v1/invoices/next-number/ | GET | YES | Returns next invoice number based on prefix + counter |
| /api/v1/invoices/ | POST | YES | Create invoice + items; calculate totals; if send=true → triggers full send flow |
| /api/v1/invoices/:id/ | GET | YES | Full detail with items, payments, activity log |
| /api/v1/invoices/:id/ | PATCH | YES | Edit (Draft only); recalculates totals |
| /api/v1/invoices/:id/send/ | POST | YES | Generate PDF → Stripe session → send email → status=Sent |
| /api/v1/invoices/:id/send-reminder/ | POST | YES | Send reminder email; log to reminders table; increment reminder_count |
| /api/v1/invoices/:id/record-payment/ | POST | YES | Create Payment record; recalculate amount_paid, balance_due, status |
| /api/v1/invoices/:id/void/ | POST | YES | Void invoice; create CreditNote; status=Voided |
| /api/v1/invoices/:id/duplicate/ | POST | YES | Clone as new Draft with next invoice number |
| /api/v1/invoices/:id/pdf/ | GET | YES | Returns Supabase Storage signed URL for PDF (regenerates if missing) |

## 8.5 Payment Endpoints

| Endpoint | Method | Auth | Notes |
| --- | --- | --- | --- |
| /api/v1/payments/ | GET | YES | All payments for user; filterable by invoice, date, method |
| /api/v1/webhooks/stripe/ | POST | NO (Stripe signature) | Stripe webhook handler; validates Stripe-Signature header; processes payment events |

## 8.6 Client Portal Endpoints (No Auth)

| Endpoint | Method | Auth | Notes |
| --- | --- | --- | --- |
| /api/v1/portal/:token/ | GET | NONE | Validates HMAC token; returns invoice data for client view |
| /api/v1/portal/:token/pdf/ | GET | NONE | Returns signed Supabase Storage URL for PDF; validates token |
| /api/v1/portal/:token/viewed/ | POST | NONE | Marks invoice as viewed; logs viewed_at; sets status=viewed if was Sent |

## 8.7 Reports & Dashboard Endpoints

| Endpoint | Method | Auth | Notes |
| --- | --- | --- | --- |
| /api/v1/reports/dashboard/ | GET | YES | KPIs: paid_this_month, outstanding, overdue, draft; recent invoices; overdue list; cached 5 min |
| /api/v1/reports/cash-flow/ | GET | YES | Monthly breakdown: invoiced vs paid for last N months; ?months=6 |
| /api/v1/reports/clients/revenue/ | GET | YES | Revenue per client sorted descending; ?year=2025 |
| /api/v1/reports/tax-summary/ | GET | YES | Tax collected per rate per period; for accountant export |
| /api/v1/reports/export/invoices/ | GET | YES | Stream CSV of invoices with filters; used for accounting exports |

🧮 SECTION 9: BUSINESS LOGIC & CALCULATIONS The exact math behind every number

## 9.1 Invoice Total Calculation (Do This Exactly)

Tax is calculated per line item, not on the total. This is legally correct in most jurisdictions.

# For each line item: line_subtotal = quantity × unit_price line_tax_amount = line_subtotal × tax_rate_snapshot (0 if no tax rate) line_total = line_subtotal + line_tax_amount # Invoice totals: subtotal = SUM(line_subtotal) for all items total_tax = SUM(line_tax_amount) for all items # Discount (applied AFTER tax): if discount_type == "percent": discount_amount = (subtotal + total_tax) × (discount_value / 100) elif discount_type == "fixed": discount_amount = discount_value else: discount_amount = 0 # Grand total: total = subtotal + total_tax - discount_amount # IMPORTANT: Always use DECIMAL(12,2) — never float arithmetic for money # Use Python decimal.Decimal with ROUND_HALF_UP from decimal import Decimal, ROUND_HALF_UP total = total.quantize(Decimal("0.01"), rounding=ROUND_HALF_UP)

## 9.2 Invoice Status State Machine

Status transitions are enforced in Django serializers. Invalid transitions return 422.

| From State | Allowed Next States | Trigger |
| --- | --- | --- |
| draft | sent, cancelled | User clicks Send, or user cancels |
| sent | viewed, overdue, paid, cancelled, voided | Client opens portal, due date passes (Django Q), Stripe webhook, user action |
| viewed | overdue, partially_paid, paid, cancelled, voided | Due date passes, partial/full payment received |
| partially_paid | paid, overdue, voided | Full payment received, due date passes, user voids |
| paid | (terminal — no transitions) |  |
| overdue | partially_paid, paid, voided, cancelled | Payment received, user action |
| disputed | overdue, paid, voided | User resolves dispute |
| cancelled | (terminal) | User cancelled before payment |
| voided | (terminal — credit note created) | User voided after sending |

## 9.3 Overdue Detection (Django Q Daily Task)

# Runs daily at 9:00 AM (user's timezone — stored on business_profile) def detect_overdue_invoices(): today = date.today() overdue = Invoice.objects.filter( status__in=["sent", "viewed", "partially_paid"], due_date__lt=today ) for invoice in overdue: invoice.status = "overdue" invoice.save() InvoiceActivity.objects.create( invoice=invoice, event_type="status_changed", description=f"Invoice became overdue ({today - invoice.due_date} days past due)" ) # Increment client late_payment_count invoice.client.late_payment_count += 1 invoice.client.save()

## 9.4 Automatic Reminder Schedule

| Trigger | Email Subject | Notes |
| --- | --- | --- |
| Day 1 overdue (due_date + 1) | Friendly reminder: Invoice #INV-0042 was due yesterday | Soft tone; just a reminder |
| Day 7 overdue (due_date + 7) | Following up: Invoice #INV-0042 is 7 days overdue | Firmer; mentions outstanding amount |
| Day 14 overdue (due_date + 14) | Final notice: Invoice #INV-0042 is 14 days overdue | Final notice tone; mentions late fees if configured |
| Manual (user clicks Send Reminder button) | Follow-up: Invoice #INV-0042 is awaiting payment | Neutral; user-triggered at any time |

## 9.5 Payment Reconciliation Logic

def record_payment(invoice, amount, method, date, stripe_id=None): # 1. Create Payment record payment = Payment.objects.create( invoice=invoice, amount=amount, method=method, payment_date=date, stripe_payment_intent_id=stripe_id ) # 2. Recalculate invoice totals invoice.amount_paid = Payment.objects.filter(invoice=invoice).aggregate( total=Sum("amount"))["total"] or Decimal("0.00") invoice.balance_due = invoice.total - invoice.amount_paid # 3. Determine new status if invoice.balance_due <= 0: invoice.status = "paid" invoice.paid_at = now() update_client_avg_days_to_pay(invoice) elif invoice.amount_paid > 0: invoice.status = "partially_paid" invoice.save() log_activity(invoice, "payment_recorded", amount=amount)

💳 SECTION 10: STRIPE PAYMENT INTEGRATION The complete payment flow

Critical: Never build your own payment processing. Use Stripe exactly as documented here. Stripe handles PCI compliance, card vaulting, fraud detection, and disputed charges. Your job is to call the API correctly and handle webhooks reliably.

## 10.1 Stripe Products Used

| Stripe Product | What It Does | When Used |
| --- | --- | --- |
| Checkout Session | Hosted payment page (Stripe-managed); client pays by card | When user clicks Send Invoice; client clicks Pay Now |
| Payment Intent | Tracks payment lifecycle; webhooks report success/failure | Auto-created by Checkout Session |
| Webhook Events | Real-time notifications when payment succeeds, fails, or is disputed | Stripe calls /api/v1/webhooks/stripe/ on every event |
| Customer object | Associates client with their payment methods in Stripe | Created when first Checkout Session for a client is created |
| Refund | Programmatic refund to original payment method | Phase 2: when credit note issued on paid invoice |

## 10.2 Checkout Session Creation (Django)

import stripe stripe.api_key = settings.STRIPE_SECRET_KEY def create_payment_link(invoice): session = stripe.checkout.Session.create( payment_method_types=["card"], mode="payment", customer_email=invoice.client.email, line_items=[{ "price_data": { "currency": invoice.currency.lower(), "unit_amount": int(invoice.balance_due * 100), # Stripe uses cents "product_data": { "name": f"Invoice {invoice.invoice_number}", "description": f"Payment to {invoice.user.business_profile.business_name}", }, }, "quantity": 1, }], metadata={"invoice_id": str(invoice.id), "user_id": str(invoice.user_id)}, success_url=f"{settings.FRONTEND_URL}/portal/{invoice.portal_token}?paid=true", cancel_url=f"{settings.FRONTEND_URL}/portal/{invoice.portal_token}", ) invoice.stripe_payment_intent_id = session.payment_intent invoice.stripe_payment_link_url = session.url invoice.save() return session.url

## 10.3 Webhook Handler (Critical — Must Get This Right)

from django.views.decorators.csrf import csrf_exempt from django.utils.decorators import method_decorator @method_decorator(csrf_exempt, name="dispatch") class StripeWebhookView(APIView): authentication_classes = [] # No auth — Stripe calls this permission_classes = [] def post(self, request): payload = request.body sig = request.META.get("HTTP_STRIPE_SIGNATURE", "") try: event = stripe.Webhook.construct_event( payload, sig, settings.STRIPE_WEBHOOK_SECRET ) except stripe.error.SignatureVerificationError: return Response(status=400) # Reject tampered webhooks if event["type"] == "checkout.session.completed": session = event["data"]["object"] invoice_id = session["metadata"]["invoice_id"] invoice = Invoice.objects.get(id=invoice_id) amount = Decimal(session["amount_total"]) / 100 record_payment(invoice, amount, "stripe", date.today(), stripe_id=session["payment_intent"]) elif event["type"] == "payment_intent.payment_failed": # Log failure; optionally notify user pass return Response({"received": True}) # Always return 200 to Stripe

## 10.4 Stripe Environment Setup

| Variable | Where Used | Notes |
| --- | --- | --- |
| STRIPE_SECRET_KEY | Django settings.py | sk_live_... in prod; sk_test_... in dev |
| STRIPE_PUBLISHABLE_KEY | React env vars | pk_live_... in prod; needed if using Stripe.js on frontend |
| STRIPE_WEBHOOK_SECRET | Django settings.py | whsec_... from Stripe Dashboard > Webhooks |
| FRONTEND_URL | Django settings.py | https://yourdomain.com — used in success/cancel redirect URLs |

Test webhooks locally using the Stripe CLI: stripe listen --forward-to localhost:8000/api/v1/webhooks/stripe/

📧 SECTION 11: EMAIL & PDF SYSTEM How invoices are delivered and generated

## 11.1 Email Service: Resend

Resend is used for all transactional email. It has a simple Python SDK, 3,000 free emails/month, and React Email for template design. Configure your domain's DNS to allow Resend to send on your behalf.

pip install resend # core/email_service.py import resend resend.api_key = settings.RESEND_API_KEY def send_invoice_email(invoice, pdf_bytes): resend.Emails.send({ "from": f"{invoice.user.business_profile.business_name} <invoices@yourdomain.com>", "to": invoice.client.email, "reply_to": invoice.user.business_profile.email, "subject": f"Invoice {invoice.invoice_number} from {invoice.user.business_profile.business_name}", "html": render_invoice_email_html(invoice), # Jinja2 template "attachments": [{ "filename": f"Invoice-{invoice.invoice_number}.pdf", "content": pdf_bytes, }], })

## 11.2 Email Types

| Email Type | Trigger | Key Content |
| --- | --- | --- |
| Invoice sent | User clicks Send Invoice | Invoice number, amount, due date, Pay Now button (Stripe link), PDF attached |
| Payment reminder (auto) | Django Q: day 1, 7, 14 overdue | Friendly reminder, amount outstanding, days overdue, Pay Now button |
| Payment reminder (manual) | User clicks Send Reminder button | Same as auto reminder; neutral tone |
| Payment received (receipt) | Stripe webhook confirms payment | Thank you, invoice number, amount paid, PDF receipt attached |
| Invoice voided | User voids invoice | Invoice voided notification, credit note attached if applicable |

## 11.3 PDF Generation: WeasyPrint

WeasyPrint converts HTML + CSS into PDF server-side. You write an invoice HTML template with Jinja2, WeasyPrint renders it to bytes, and you upload those bytes to Supabase Storage.

pip install weasyprint # invoices/pdf_service.py from weasyprint import HTML from django.template.loader import render_to_string def generate_invoice_pdf(invoice): """Returns PDF as bytes.""" html_string = render_to_string("invoices/invoice_pdf.html", { "invoice": invoice, "items": invoice.invoice_items.all().order_by("sort_order"), "business": invoice.user.business_profile, "client": invoice.client, "payments": invoice.payments.all(), }) pdf_bytes = HTML(string=html_string).write_pdf() return pdf_bytes def upload_invoice_pdf(invoice, pdf_bytes): """Upload to Supabase Storage, return public URL.""" from supabase import create_client supabase = create_client(settings.SUPABASE_URL, settings.SUPABASE_SERVICE_KEY) path = f"invoices/{invoice.user_id}/{invoice.id}.pdf" supabase.storage.from_("invoices").upload(path, pdf_bytes, {"content-type": "application/pdf"}) return supabase.storage.from_("invoices").get_public_url(path)

## 11.4 PDF Template Sections (invoice_pdf.html)

- Header: Business logo (left), Business name + address + tax number (right)

- Invoice info block: Invoice Number, Issue Date, Due Date, Status

- Bill To block: Client name + full address

- Line items table: Description | Qty | Unit Price | Tax Rate | Line Total

- Totals section (right-aligned): Subtotal | Tax breakdown per rate | Discount | Grand Total

- Payment status: Balance Due (large, prominent if unpaid); PAID stamp (if status=paid)

- Notes section (if any)

- Footer: Payment terms | Thank you message | Business contact details

⚙️ SECTION 12: NON-FUNCTIONAL REQUIREMENTS Performance, security, and reliability targets

## 12.1 Performance

| Metric | Target | How |
| --- | --- | --- |
| Invoice creation (no send) | < 500ms | Synchronous; all in one DB transaction |
| Invoice send (with PDF + email) | < 4 seconds | PDF generation + email + Stripe are sequential; acceptable for UX |
| Dashboard load | < 800ms | Single cached aggregation query (5-min Redis cache) |
| Client portal load | < 1 second | Minimal data; static hosting on Vercel CDN |
| PDF download | < 2 seconds | Supabase Storage CDN signed URL redirect |
| Stripe webhook processing | < 200ms | Simple DB update; return 200 to Stripe fast |

## 12.2 Security (Solo Dev Essentials)

- All API endpoints require Supabase JWT — SupabaseJWTAuthentication class validates on every request

- Supabase RLS: Every table has RLS policy. user_id = auth.uid() on SELECT/INSERT/UPDATE/DELETE

- Client portal token: HMAC-SHA256 signed with SECRET_KEY; 30-day TTL; validated on every request

- Stripe webhooks: Always verify Stripe-Signature header with stripe.Webhook.construct_event()

- Money: Always use Python Decimal — never float; DECIMAL(12,2) in PostgreSQL

- HTTPS: Enforced by Railway (automatic TLS) and Vercel (automatic TLS)

- CORS: django-cors-headers with explicit CORS_ALLOWED_ORIGINS list (your Vercel URL only)

- Secrets: All secrets in Railway environment variables — never committed to Git

- Django SECRET_KEY: Generate unique key for production — never reuse the default

- SQL injection: Django ORM parameterized queries by default — never use raw SQL with user input

- Django DEBUG: Must be False in production — Railway sets this via env var

## 12.3 Data Integrity

- Invoice totals always recomputed server-side — never trust client-submitted totals

- Tax rate is snapshotted on invoice_items at creation time — changing a tax rate doesn't change old invoices

- Invoice status transitions validated in Django — client cannot set arbitrary status via API

- Payments use DB transactions — if any step fails, nothing is committed

- Stripe webhook processed idempotently — check if Payment with stripe_id already exists before creating

## 12.4 Usability

- All money values formatted with currency symbol and 2 decimal places — never show raw numbers

- Invoice form: totals recalculate live on every keystroke — user always sees the correct total

- Empty states: every list page has a helpful empty state with a clear CTA

- Status badges: color-coded consistently — green=Paid, amber=Pending/Partial, red=Overdue, gray=Draft/Voided

- Mobile responsive: Tailwind responsive classes; client portal must work on mobile (clients open email on phone)

🗓️ SECTION 13: SOLO DEVELOPER BUILD PLAN Week-by-week execution — do not skip ahead

Rule: Work in the exact order below. Each week's output is a prerequisite for the next. The most common mistake for solo developers is jumping to interesting features (PDF, payments) before boring foundations (auth, data models) are solid.

## Week 1: Foundation & Auth

Goal: Local dev running. Auth works end-to-end. Business profile setup complete.

Backend tasks

- Create Django project: django-admin startproject flowbill; create apps: accounts, invoices, clients, payments, core

- Install deps: djangorestframework, supabase, django-cors-headers, python-decouple, psycopg2-binary

- Write SupabaseJWTAuthentication class: decode JWT with PyJWT, look up user in public.users, set request.user

- Write IsOwner permission class: checks object.user_id == request.user.id

- Run Supabase SQL: create all tables from Section 7 schema; enable RLS; apply RLS policies

- Build accounts app: User model (managed=False pointing to public.users), BusinessProfile model

- Endpoints: GET/PUT /api/v1/accounts/business-profile/, POST /api/v1/accounts/profile/init/

- Build tax rates: TaxRate model + full CRUD ViewSet

- Docker Compose: django service (port 8000), redis service; Supabase is cloud — no local Supabase

Frontend tasks

- Create React app: npm create vite@latest flowbill -- --template react-ts

- Install: tailwindcss, @shadcn/ui init, react-router-dom, @tanstack/react-query, axios, react-hook-form, zod

- Set up Supabase JS client in lib/supabase.ts

- Build Login, Register, and ForgotPassword pages using Supabase JS auth methods

- Build 3-step Onboarding wizard: business name, logo upload, tax defaults

- Build Settings/Business Profile page

- Build ProtectedRoute: redirect to /login if no Supabase session

- Week 1 test: register → verify email → onboarding → profile saved → login → see blank dashboard

## Week 2: Clients + Invoice CRUD

Goal: Can create a client and a draft invoice with line items and correct totals.

Backend tasks

- Build Client model + CRUD ViewSet with annotated totals (total_invoiced, outstanding)

- Build Invoice model + InvoiceItem model

- Build InvoiceSerializer: validates items, calculates totals using Decimal math, auto-generates invoice number

- Build InvoiceViewSet: list (with filters), retrieve, create, partial_update (Draft only)

- Endpoint: GET /api/v1/invoices/next-number/ — reads prefix + counter from BusinessProfile

- Write InvoiceActivity logger: log to invoice_activity on every status change and key event

Frontend tasks

- Build Client List page, Client Detail page, Add/Edit Client form

- Build Invoice Creation page: client select, line item table with add/remove rows, live total calculation

- Live total calculation must use the same logic as backend — implement in utils/calculations.ts

- Build Invoice List page with status filter tabs and search

- Build Invoice Detail page (read-only view with activity timeline)

- Week 2 test: create client → create invoice → verify totals match between UI and DB

## Week 3: PDF Generation + Email Sending

Goal: Clicking Send Invoice generates a PDF and sends a real email to a real inbox.

Backend tasks

- Install WeasyPrint: pip install weasyprint (on Mac: also brew install pango)

- Write invoice_pdf.html template with Jinja2 — all sections from Section 11.4

- Write pdf_service.py: generate_invoice_pdf(), upload_invoice_pdf() to Supabase Storage

- Set up Resend: pip install resend; write email_service.py with send_invoice_email()

- Write the invoice send flow: generate PDF → upload → create Stripe session → send email → update status

- Endpoint: POST /api/v1/invoices/:id/send/

- Write portal token generator: HMAC-SHA256 signed token; store on invoice; 30-day expiry

- Build Client Portal view: GET /api/v1/portal/:token/ and POST /api/v1/portal/:token/viewed/

Frontend tasks

- Add Send button to Invoice Detail page with confirmation modal

- Add PDF preview: call GET /api/v1/invoices/:id/pdf/ → open signed URL in new tab

- Build Client Portal page (/portal/:token): view invoice details, download PDF, Pay Now button

- Week 3 test: send invoice → email arrives in your test inbox → open portal link → PDF downloads → looks professional

## Week 4: Stripe Payments + Webhook

Goal: Client clicks Pay Now → pays by card → invoice automatically marks as Paid.

Backend tasks

- Install Stripe: pip install stripe

- Write create_payment_link() from Section 10.2 — call from send flow

- Build StripeWebhookView from Section 10.3 — the most critical piece of the payment system

- Write record_payment() function from Section 9.5 — handles amount, status, balance_due

- Build POST /api/v1/invoices/:id/record-payment/ — for manual (bank transfer) payments

- Set up Stripe CLI locally for webhook testing: stripe listen --forward-to localhost:8000/api/v1/webhooks/stripe/

- Test webhook: pay a test invoice in Stripe test mode → verify DB status changes to "paid"

Frontend tasks

- Add Pay Now button on client portal pointing to stripe_payment_link_url

- Handle success redirect from Stripe (?paid=true query param) — show payment confirmation state

- Add Record Manual Payment modal on Invoice Detail page

- Invoice status badges update when React Query refetches

- Week 4 test: full E2E — create invoice → send → open portal → pay with Stripe test card 4242424242424242 → verify Paid status on dashboard

## Week 5: Dashboard + Overdue + Reminders

Goal: Dashboard shows real data. Overdue detection runs automatically. Reminders send correctly.

Backend tasks

- Install Django Q2: pip install django-q2; configure with Supabase as broker via django-q-supabase or Redis

- Write dashboard aggregation query for GET /api/v1/reports/dashboard/ — use Django ORM annotations

- Set up Django Q beat schedule: daily overdue detection at 9 AM, daily reminder check

- Write detect_overdue_invoices() task from Section 9.3

- Write send_automatic_reminders() task: query invoices 1, 7, 14 days overdue; check reminder_count and last_reminder_sent_at

- Endpoint: POST /api/v1/invoices/:id/send-reminder/ for manual reminders

- Build GET /api/v1/reports/cash-flow/ — monthly grouping with date_trunc

Frontend tasks

- Build Dashboard page with 4 KPI cards, overdue list, recent invoices table

- Build Cash Flow chart with Recharts BarChart (invoiced vs paid per month)

- Add Send Reminder button on Invoice Detail + Dashboard overdue list

- Week 5 test: mark invoices as overdue manually → verify reminder emails arrive → dashboard shows correct KPIs

## Week 6: Polish, Testing & Deployment

Goal: App deployed on Railway + Vercel. All MVP features work in production.

Production deployment tasks

- Write production Dockerfile for Django: python:3.11-slim; pip install; gunicorn entrypoint

- Create Railway project: connect GitHub repo → set environment variables → deploy

- Set all env vars on Railway: SUPABASE_URL, SUPABASE_SERVICE_KEY, SUPABASE_JWT_SECRET, STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET, RESEND_API_KEY, DJANGO_SECRET_KEY, ALLOWED_HOSTS, DEBUG=False

- Register Stripe webhook in Stripe Dashboard pointing to https://your-railway-url.app/api/v1/webhooks/stripe/

- Deploy React to Vercel: connect GitHub → set VITE_API_URL, VITE_SUPABASE_URL, VITE_SUPABASE_ANON_KEY

- Set CORS_ALLOWED_ORIGINS in Django to your Vercel URL

- Install Sentry in both Django and React: pip install sentry-sdk; npm install @sentry/react

- Run full E2E smoke test on production: register → setup → invoice → send → portal → pay → verify

- Set up UptimeRobot: monitor your Railway health endpoint every 5 minutes

🧪 SECTION 14: TESTING STRATEGY Practical testing for a solo developer

As a solo developer, you cannot write the same volume of tests as a team. Focus your testing effort where bugs are most expensive: money calculations, Stripe webhook processing, and invoice status transitions.

## 14.1 Priority Test Cases

| Test ID | What | Type | Why It Matters |
| --- | --- | --- | --- |
| TC-001 | Invoice total calculation: subtotal, tax per item, discount, grand total | Unit (pytest) | Wrong math = wrong money charged to client |
| TC-002 | Decimal rounding: 3 items at $33.33 = $99.99, not $100.00 | Unit (pytest) | Float arithmetic causes cents-level errors |
| TC-003 | Tax snapshot: changing tax rate does not change existing invoice | Unit (pytest) | Legal requirement — historical invoices must not change |
| TC-004 | Invoice status machine: invalid transitions return 422 | Integration | Prevents data corruption |
| TC-005 | Stripe webhook: payment_succeeded → invoice status = paid | Integration | Core business logic; must not fail silently |
| TC-006 | Stripe webhook idempotency: processing same webhook twice does not create 2 payments | Integration | Stripe retries webhooks — duplicate payments are catastrophic |
| TC-007 | Portal token validation: tampered token returns 401 | Integration | Client security |
| TC-008 | IsOwner: user cannot access another user's invoice | Integration | Multi-tenancy correctness |
| TC-009 | Overdue detection: invoice past due date → status = overdue | Integration | Core automation |
| TC-010 | PDF generation: invoice PDF renders without error | Integration | Primary output of the system |

## 14.2 Test Setup

# Install: pip install pytest pytest-django pytest-mock factory-boy # conftest.py import pytest from rest_framework.test import APIClient @pytest.fixture def api_client(): return APIClient() @pytest.fixture def auth_client(api_client, user): # Mock Supabase JWT authentication for tests api_client.force_authenticate(user=user) return api_client # Use factory_boy for test data: # UserFactory, ClientFactory, InvoiceFactory, InvoiceItemFactory

## 14.3 Manual Testing Checklist (Before Each Release)

- [ ] Register new account → verify email → complete onboarding

- [ ] Add client → edit client → view client detail with financial stats

- [ ] Create invoice with 3 line items (different tax rates) → verify all totals correct

- [ ] Send invoice → verify email arrives → open portal link → PDF downloads correctly

- [ ] Pay invoice via Stripe test card → verify status changes to Paid

- [ ] Record manual payment → verify balance_due decreases correctly

- [ ] Void a sent invoice → verify credit note created → status = Voided

- [ ] Dashboard loads with correct KPI numbers

- [ ] Send manual reminder → verify email sends + reminder logged

- [ ] Try to access another user's invoice URL → verify 403 or 404

🚀 SECTION 15: DEPLOYMENT & HOSTING From local to live

## 15.1 Environment Overview

| Environment | Frontend | Backend | Database | Cost (approx.) |
| --- | --- | --- | --- | --- |
| Local dev | localhost:3000 (Vite) | localhost:8000 (Django dev server) | Supabase cloud free project | $0 |
| Staging (optional) | Vercel preview deploy | Railway staging service | Same Supabase project (different schema) | ~$5/mo |
| Production | Vercel (free) | Railway Starter ($5/mo) | Supabase Pro ($25/mo if needed) | ~$5–30/mo |

## 15.2 Django Production Dockerfile

FROM python:3.11-slim WORKDIR /app RUN apt-get update && apt-get install -y \ libpango-1.0-0 libpangoft2-1.0-0 libgdk-pixbuf2.0-0 \ libffi-dev libcairo2 && \ rm -rf /var/lib/apt/lists/* # ^ WeasyPrint requires these system libraries COPY requirements.txt . RUN pip install --no-cache-dir -r requirements.txt COPY . . RUN python manage.py collectstatic --noinput CMD ["gunicorn", "config.wsgi:application", "--bind", "0.0.0.0:8000", "--workers", "2", "--timeout", "120"] # timeout 120s because PDF generation can take a few seconds

## 15.3 Railway Deployment Steps

- Create account at railway.app → New Project → Deploy from GitHub repo

- Add service → select your GitHub repo → Railway auto-detects Dockerfile

- Go to Variables tab → add all environment variables from Section 10.4 + DJANGO_SECRET_KEY, SUPABASE_URL etc.

- Railway generates a public URL (e.g. flowbill-api.railway.app) — use this in Django ALLOWED_HOSTS

- Generate a custom domain if desired → Railway handles TLS automatically

- For Django Q worker: add a second service in same Railway project → same repo → command: python manage.py qcluster

## 15.4 Vercel Deployment Steps

- Create account at vercel.com → New Project → Import GitHub repo (frontend folder or root if monorepo)

- Framework preset: Vite → Build command: npm run build → Output directory: dist

- Environment variables: VITE_API_URL=https://your-railway-url.app, VITE_SUPABASE_URL, VITE_SUPABASE_ANON_KEY

- Deploy → Vercel generates URL → set this URL in Railway CORS_ALLOWED_ORIGINS

## 15.5 Required Environment Variables

| Variable | Where Set | Value |
| --- | --- | --- |
| DJANGO_SECRET_KEY | Railway | Generate with: python -c "import secrets; print(secrets.token_hex(50))" |
| DEBUG | Railway | False (production) |
| ALLOWED_HOSTS | Railway | your-railway-url.app,yourdomain.com |
| SUPABASE_URL | Railway | https://xxxxx.supabase.co |
| SUPABASE_SERVICE_KEY | Railway | service_role key from Supabase Dashboard > API |
| SUPABASE_JWT_SECRET | Railway | JWT secret from Supabase Dashboard > API |
| STRIPE_SECRET_KEY | Railway | sk_live_... from Stripe Dashboard |
| STRIPE_WEBHOOK_SECRET | Railway | whsec_... from Stripe Dashboard > Webhooks |
| RESEND_API_KEY | Railway | re_... from resend.com Dashboard |
| FRONTEND_URL | Railway | https://your-vercel-app.vercel.app |
| VITE_API_URL | Vercel | https://your-railway-url.app |
| VITE_SUPABASE_URL | Vercel | https://xxxxx.supabase.co |
| VITE_SUPABASE_ANON_KEY | Vercel | anon/public key from Supabase Dashboard > API |

⚠️ SECTION 16: EDGE CASES & ERROR HANDLING Every failure mode with how to handle it

| Scenario | Category | How to Handle | User-Facing Message |
| --- | --- | --- | --- |
| Stripe payment succeeds but webhook is delayed by 30 seconds | Stripe timing | Client portal polls for status every 3 seconds for 60 seconds after success redirect; webhook arrives and DB updates in background | Payment processing... (spinner) |
| Stripe webhook received twice (Stripe retries) | Idempotency | Check if Payment with stripe_payment_intent_id already exists before creating; skip if exists | (No action — transparent to user) |
| PDF generation fails (WeasyPrint error on malformed HTML) | PDF | Catch exception; log to Sentry; still send email without attachment; store pdf_url=null | Invoice sent but PDF attachment failed. You can regenerate it from the invoice page. |
| Resend API is down when sending invoice | Email service | Retry 3 times with 5s backoff via Django Q retry; if all fail, mark invoice.send_failed=True; show error on dashboard | "Email could not be sent. Please try again or copy the portal link and send manually." |
| User edits a line item on a Sent invoice | Data integrity | Reject 422: "Cannot edit a sent invoice. Void it first to make changes." | You can't edit a sent invoice. Void it first, then create a new one. |
| Client opens portal link after invoice is voided | Portal UX | Portal shows "This invoice has been cancelled by the sender." | This invoice is no longer valid. Please contact the sender. |
| User tries to delete a client with paid invoices | Data integrity | Soft delete (is_archived=True) regardless; invoices preserved for tax records | Client archived. Their invoice history is preserved. |
| Invoice total is $0 (all free items) | Business logic | Allow creation; disable Stripe payment link creation; portal shows no Pay Now button | (No special message — $0 invoice is valid) |
| Two invoices created simultaneously get the same invoice number | Race condition | invoice_counter incremented atomically via DB sequence or SELECT FOR UPDATE; retry if conflict | (Transparent — handled server-side) |
| Supabase Storage upload fails for logo | File upload | Keep old logo; show error toast; do not block profile save | Logo upload failed. Your other changes were saved. |
| Portal token expired (> 30 days) | Security | Return 410 Gone with message to contact sender; log access attempt | This invoice link has expired. Contact the sender to request a new link. |
| Stripe payment amount mismatch (client somehow underpays) | Payment | Stripe Checkout always charges the exact amount set — this cannot happen via normal flow; if detected via webhook, flag for manual review | (Handled automatically by Stripe) |

— END OF FLOWBILL SRS —

Django REST Framework  ·  React + Tailwind + shadcn/ui  ·  Supabase  ·  Stripe  ·  Resend

Solo dev reminder: Build Week 1 before reading any further. The best SRS is useless until you have a running local environment. Start today: django-admin startproject flowbill